| For: DELTA TRUST MORTGAGE BANK |  |
| --- | --- |
| Appsolute CBA (Core Banking Application) + USSD App + Mobile App + Internet Banking Cloud Hosting Service |  |
|  | Prepared by: Application Solution Limited 27 Udeco Medical Road, Chevyview Estate, Chevron Drive, Lagos State Nigeria |
| The Products and company name mentioned herein may be the trademarks of their respective owners. We are committed to ongoing research and development In order to technologically develop and meet customer needs in the market. Consequently, the information in this publication is subject to change without Prior notice and is provided “as is” without warranty of any kind. While every precaution has been taken in the preparation of this document. We assume no responsibility for errors or omissions, or for damages resulting from the use of the information contained herein. The entire risk arising out of the use of this information remains with the recipient. |  |

Date:	07 Feb, 2025

Dear Delta Trust Mortgage Bank,

Thank you for your interest in Appsolute’s products and services, specifically our Appsolute Banker CBA (Cloud Hosted version), Banking Mobile App, Internet Banking, and USSD Services.

At Appsolute, we are committed to providing you with reliable cloud hosting and networking services that simplify your operations, enabling you to work efficiently from anywhere with seamless access to your data. Our Cloud Hosted CBA (Core Banking Application) is designed to ensure enhanced security, increased accessibility, and robust data protection. With our esteemed hosting partner, your data is housed in strategically located data centers around the globe, ensuring high availability, redundancy, and optimal performance.

Should you have any further requirements or need clarification, my team and I are available to assist you promptly.

Thank you for your continued collaboration.

Best Regards

_________________

Dr. Michael David
Principal Consultant

PROJECT INITIATION DOCUMENT (PID)
(This document shall be used to initiate any project handled by Appsolute Ltd)

Please Note: A Project is only deemed as initiated after the PID has been completed and signed by stakeholders.

| Client Name: | DELTA TRUST MORTGAGE |
| --- | --- |
| Project Title: | CBA - Cloud Hosting Service, USSD, Mobile, Internet Banking |
| Project ID: (Unit/Product Code/Client/Project Number) | APP/CBA/DELTA TRUST/035 |
| Date: | 16th April 2025 |
| Estimated Duration | 4 weeks |

Introduction:

- Mortgage Bank(DELTA TRUST MORTGAGE ) is committed to enhancing its operational efficiency, scalability, and security. To achieve this, we are proposing the implementation of the Appsolute Core Banking Application (Appsolute CBA) within our cloud-based hosting environment. This proposal outlines the benefits, scope, and implementation plan for this implementation.

Executive Summary:

Application Solutions Limited is a fast-growing software development company with the capabilities and expertise to develop and implement robust mobile banking and core banking applications tailored to meet the specific needs of financial institutions. Our platform's cost-effective nature uniquely positions Appsolute as a leader in empowering financial institutions and facilitating the development of mobile banking applications. We are confident that the attached information aligns with your requirements, and we encourage you to reach out for any additional information or clarification.

The microfinance sub-sector, recognized by the Central Bank of Nigeria (CBN) as a crucial component in promoting a sound financial system, has seen significant growth with the establishment of numerous Microfinance Banks (MFBs), Other Financial Institutions (OFIs), and Cooperatives. These institutions aim to reach the unbanked population by providing micro-loans and credit facilities. To enhance operations, increase outreach, and improve service delivery, many MFBs are turning to technology. However, a common challenge is finding a standard, reliable, and efficient automated solution that meets or exceeds their process requirements. The high capital investment required further discourages some institutions.

As a leading software development company and core banking solution provider to MFBs and other financial institutions in Nigeria, Application Solutions Ltd has proactively addressed these challenges. We have developed Appsolute Banker—a comprehensive, cost-effective core banking solution and mobile application with outstanding features and exceptional functionalities that eliminate the need for MFBs to continue searching for suitable banking software.

Appsolute Banker offers a wide range of banking functions and automated payment options through multiple electronic channels, including ATMs, the Internet, POS terminals, and mobile applications. It is a robust, user-friendly, and customizable solution designed to meet the unique needs and operations of its users. The platform's cost-effectiveness makes Appsolute a leader in empowering microfinance and other financial institutions to maximize revenue generation, increase outreach efficiently, optimize asset investments, and improve operational efficiency, while ensuring customer satisfaction at an affordable cost. Our solution bridges the gap across financial institutions in Nigeria.

We are optimistic that the attached information meets your needs, and we are ready to assist with any further requirements or clarifications.

Benefits of Cloud Hosting:

- Scalability:

Cloud hosting provides on-demand resources, allowing Delta Trust Mortgage bank to scale its infrastructure dynamically to accommodate fluctuations in user demand, transactions, and data volumes.

- Reliability and Uptime:

By leveraging the redundancy and failover capabilities of cloud infrastructure, Delta Trust Mortgage bank can ensure high availability and minimize downtime for its banking operations.

- Security:

Leading cloud providers offer robust security measures, including encryption, access controls, and threat detection, to safeguard sensitive banking data and ensure compliance with regulatory requirements.

- Cost Efficiency:

Cloud hosting eliminates the need for upfront capital investment in hardware and infrastructure, instead offering a pay-as-you-go model that aligns expenses with actual usage, thereby optimizing costs.

Proposed Solution:

1. Infrastructure Architecture:

Scalable and Resilient Architecture: Our team will design a scalable and resilient architecture to host the Appsolute Banker application (Appsolute CBA) on your chosen cloud platform, ensuring optimal performance, redundancy, and disaster recovery capabilities.

USSD Mobile Application: We will develop a USSD mobile application to provide a better user experience and wider coverage for users with or without smartphones, enabling them to electronically access their accounts with your institution.

Android and iOS Mobile Applications: We will also develop Android and iOS mobile applications for smartphone users, giving them electronic access to their accounts with your institution.

Internet Banking Platform: We will develop a secured internet banking platform for both individual and corporate users. This platform will enable electronic access to accounts via the internet and support bulk payments such as salary disbursements and other batched transactions.

2.	Data Migration: We will facilitate the seamless migration of Delta Trust Mortgage bank  existing banking data and application components to the cloud environment, minimizing downtime and ensuring data integrity throughout the process.

3.	Security and Compliance: Our experts will implement industry best practices for cloud security, including encryption, network segmentation, and identity and access management (IAM), to protect Delta trust mortgage bank sensitive financial data and ensure compliance with regulatory requirements.

4.	Performance Optimization: Utilizing cloud-native technologies and performance tuning techniques, we will optimize the performance of Appsolute Banker to deliver a responsive and efficient banking experience for Delta Trust Mortgage bank  customers and staff.

5.	Training and Support: We will organize and coordinate in-house staff training for the initial use of Appsolute CBA, including on-site supervision during the first week of usage. We will continue to monitor and supervise remotely for the first month and provide ongoing remote user support and maintenance in accordance with the terms outlined in the Engagement Work Authorization (EWA) or Memorandum of Understanding (MOU). This support will continue throughout the lifetime of the platform's usage.

Project Schedule:

| Task # | Description | Estimated Duration | Responsibility |
| --- | --- | --- | --- |
| 1 | Adoption of Chart of Account (COA) – Delta Trust Mortgage Bank | 1 week | Appsolute / Delta Trust Mortgage Bank |
| 2 | Implementation of COA (Cloud deployment of CBA) Product creation: . SAVINGS ACCOUNT PRODUCT(S) . CURRENT ACCOUNT PRODUCTS(S) . FIXED DEPOSIT ACCOUNT PRODUCT(S) . LOANS AND ADANCES PRODUCT(S) . OTHER CUSTOM GL ACCOUNTS FOR MFB | 2 weeks | Appsolute |
| 3 | Onsite Training / Staff Usage Testing | 1 week | Appsolute / Delta Trust Mortgage bank |
| 4 | Database reset (On instruction of Delta Trust Mortgage bank after training) | 1 day | Appsolute |
| 5 | Post implementation support and maintenance | N/A | Appsolute |

Appsolute’s Project Deliverables:

| ## S/No | ## Description |
| --- | --- |
| ## 1 | ## Database tunning and setup of new Chat of Account |
| ## 2 | ## Initial Product creation and setup |
| ## 3 | ## Train the Delta Trust Mortgage bank nominated staff(s) on the usage of the Cloud Hosted CBA. |
| ## 4 | ## Supervise the initial operational usage of the Cloud Host software remotely for one week (5 working days) |
| ## 5 | ## Supervise remotely the 1st End of Month computation and report generation. |
| ## 6 | ## Implement a database backup and recovery operation |
| ## 7 | ## Setup the needed Final account reports / CBN Returns templates |

Client’s Project Deliverables:

| ## S/No | ## Description |
| --- | --- |
| ## 1 | ## Provide relevant information in a timely manner for the application deployment |
| ## 2 | ## Will be responsible for the payment of entire cost of project including any other incident cost during the cause of training and data migration |
| ## 3 | ## Will be responsible for the re-current cost of Cloud Service (which may be Quarterly/Semi-Annually/Annually) |
| ## 4 | ## Will be responsible for the operation and usage of the application after deployment is done |
| ## 5 | ## Will be responsible for the initial data capturing into the system after the bulk account migration is done. |
| ## 6 | ## Provide accommodation arrangements and feeding for Appsolute personal that may be deployed to site for physical on-site work for your organization, if need be for an onsite job. |

Conclusion:

Implementing the Appsolute Banker Core Banking Application to the cloud offers Delta Trust Mortgage bank strategic opportunity to modernize its infrastructure, enhance operational agility, and deliver a more secure and scalable banking experience for its customers. Our team is fully committed to partnering with Delta Trust Mortgage bank through the process to ensure a successful implementation.

We welcome the opportunity to discuss this proposal in further detail and address any questions or concerns you may have.

Project Cost/Fee:

| Item | Cost (N) |
| --- | --- |
| Appsolute CBA Cloud Hosting / Implementation / Training | N3,000,000.00 |
| USSD Mobile Banking (Setup Fee) (N7 per Session) | N 100,000.00 |
| Android Mobile App iOS Mobile App Web based Internet Banking (USD 3,000.00) (@ N1,700 per USD) | N 5,100,000.00 |
| TOTAL: | 8,200,000.00 |
| DISCOUNT EXISTING CLIENT (About 25%) (Fixed Amount): | -2,050,000.00 |
| NET AMOUNT: | 6,150,000.00 |
| Cloud Hosting monthly renewal | N80,000.00 |
| TOTAL PAYABLE: | N 6,230,000.00 |

(Six million two hundred and thirty thousand naira only)
BANK:

FIDELITY BANK
APPLICATION SOLUTIONS LTD
5080125808

Payment Terms:

80% down payment
20% after deployment and completion

Conclusion:

We hope that the above information meets your requirements and we are hoping to be able to be able to exceed your expectations on this project.

Kindly contact us if you need further information or clarifications.

For: Appsolute Ltd

| NAME: | DR. MICHAEL DAVID |
| --- | --- |
| DESIGNATION: | TECHNOLOGY DIRECTOR |
| SIGNATURE: |  |
| DATE: | 05th Dec, 2024 |

For:  Delta Trust Mortgage bank

| NAME: |  |
| --- | --- |
| DESIGNATION: |  |
| SIGNATURE: |  |
| DATE: |  |